Smart Research Assistant: Project Proposal

This proposal outlines the plan for Smart Research Assistant. The project falls under Option 1: Research Assistant Agent and will develop an AI agent that helps users gather, evaluate, and organize information from multiple sources. The goal is to demonstrate a coherent agent architecture that integrates external tools, implements reinforcement learning concepts, and embodies the safety considerations. Students and researchers often spend substantial time locating credible information and summarising it coherently. The abundance of web resources means that the quality and reliability of information vary widely. Guides from university libraries recommend evaluating sources using criteria such as currency, relevance, accuracy, authority, and purpose. Automating the assessment of these properties for each source is time consuming and prone to error. The proposed agent will assist users by retrieving documents, evaluating their credibility, and generating concise summaries with proper citations. By automating these repetitive tasks, the agent aims to enhance research efficiency and enable users to focus on higher level analysis. This project adopts Option 1: Research Assistant Agent. The agent will function as a virtual research assistant, gathering sources, evaluating their trustworthiness, and producing organized reports. The example implementation provided in the project instructions serves as inspiration, but the final system will incorporate reinforcement learning and custom tools.

Agent Design and Architecture

The agent will implement a ReAct style architecture. The ReAct paradigm combines reasoning and acting by interleaving chain of thought reasoning with calls to external tools. The chain of thought approach allows large language models to generate intermediate reasoning steps, which has been shown to improve performance on arithmetic and commonsense tasks. The agent will decompose complex research requests into subtasks such as search, evaluate, and summarise and decide at each step which tool to call next.

The architecture will include the following components:

- Input Processing: User queries will be validated and sanitized. The agent will reject requests containing harmful or unsupported topics.

- Memory System: Short term memory will store retrieved documents and conversation history within a session. Long term memory will be simulated with a simple JSON database; it could later be replaced with a vector store for persistent knowledge. LangGraph documentation notes that memory enables agents to retain information across steps and can be split into short term and long term memory.

- Reasoning Component: The agent will implement chain of thought reasoning. It will call a document retrieval tool to gather candidate sources, score them using a CRAAP based evaluator, and call a summarisation tool to generate concise descriptions. The reasoning component will also include a calculation tool that provides basic statistics about each source. Tool selection will be performed in a loop reminiscent of the planning pattern described in LangGraph, where an LLM or a rule based controller in this prototype decides which tool to call and stops when enough information has been gathered.

- Output Generation: Summaries and citations will be assembled into a structured report. Citations will include the title and URL of each source.

Reinforcement Learning Component

The agent will incorporate a reward mechanism to adapt its behaviour. After presenting the report, the user will be asked to rate the quality of the summary on a 01 scale. Reinforcement learning is a branch of machine learning where an agent learns through trial and error to maximise cumulative rewards. In this project, the reward will control the number of sentences in future summaries. A simple update rule will increase the summary length for high rewards and shorten it for low rewards.

Safety and Security

Input validation will ensure that queries do not request prohibited content such as weapon design or illegal substances. The agent will enforce boundaries by refusing such requests. It will also provide transparent explanations when it cannot fulfil a request.

Tools

The agent will integrate at least two external tools:

- Document retrieval tool: A custom Python component that searches a predefined corpus of documents. In a production system, this tool would call a search API or use the browser tool provided by the course. Due to network restrictions in the development environment, the prototype will use an internal list of documents that includes citations from research papers and library guidelines.

- Summarisation tool: A naive summarizer based on term frequency. It splits documents into sentences, assigns scores to each sentence, and selects the highest scoring ones. The summary length will be controlled dynamically by the reinforcement learning update.

- Calculation tool: A simple module that reports basic statistics such as word count, sentence count, and character count for each document. This demonstrates integration with a second tool and could be extended to compute readability metrics or citation counts.

Future extensions could incorporate a vector database for long term memory, a PDF parser for document processing, or a code execution environment for data analysis.

Tool Selection

The choice of tools reflects both pedagogical value and environmental constraints. The document retrieval tool will provide an abstraction over search. Although the current implementation stores documents locally, its interface mirrors that of a web search API, making it straightforward to replace with a real search engine when internet access is available. The scoring function will utilise the CRAAP criteria emphasised in library guidelines. The summarisation tool is intentionally simple; it avoids external dependencies but can be replaced with advanced summarisation models. The calculation tool serves as a secondary tool to satisfy the requirement that the agent use multiple tools. Should time permit, we may integrate additional tools such as a citation manager to automate reference tracking.

Development Plan

Planning Phase

- Finalise project scope and confirm the use of Option 1

- Review literature on ReAct, chain of thought prompting, and reinforcement learning

- Design the agent architecture and draft data structures for documents and memory

- Identify external tools and plan integration. Determine whether Azure AI Studio or Google Colab will be used for development

Implementation Phase

- Set up the development environment in Google Colab

- Implement the core agent components: input processing, document retrieval, summarisation, and calculation

- Build a simple memory system using Python data structures

- Implement the credibility scoring function using the CRAAP test

- Integrate reinforcement learning. Add a feedback loop that adjusts summary length based on user ratings

- Test the agent interactively with sample queries. Record issues and iterate on the design

Finalisation Phase

- Polish the user interface and ensure robust error handling

- Conduct systematic evaluation. Measure user satisfaction by logging reward scores over multiple interactions and assessing whether the summary length converges to a stable value

- Prepare the final report, including system architecture diagrams, implementation details, evaluation results, and reflections on lessons learned

- Create a demonstration script or video. A narrated slide deck will be prepared to show the agent in action

- Package the source code into a zip archive and submit all deliverables

Evaluation Strategy

Success will be measured on both qualitative and quantitative criteria:

- Credibility Assessment: For each retrieved document, the CRAAP criteria will be scored. The scoring function will be validated against human judgment to ensure that relevant and authoritative sources are prioritised.

- Summary Quality: Users will rate summaries on clarity and usefulness. Chain of thought prompting has been shown to improve reasoning. Furthermore, ReAct reduces hallucinations by interleaving reasoning with actions. The agent will be evaluated on whether its summaries accurately reflect source content and include appropriate citations.

- Reinforcement Learning Effectiveness: The agent’s summary length will adapt based on user feedback. Over repeated interactions, the parameter should converge towards a value that reflects user preference. Metrics include convergence speed and stability.

- Safety Compliance: Tests will verify that the agent refuses harmful queries and communicates limitations.

Resource Requirements

This project and utilises only a small document corpus, the computational requirements are modest. The agent will run on Python 3.8 or later. Development will be done in Google Colab. Colab provides enough memory and compute to run the summarisation algorithm and reinforcement learning loop.

Risk Assessment

Several risks could impact the project:

- Limited Access to Data: The development environment restricts internet access, preventing real web search. To mitigate this, the prototype uses predefined documents. Future versions can integrate search APIs when network access is available.

- Summarisation Quality: The naive summarizer may produce suboptimal summaries. Extending the tool with more sophisticated algorithms or LLM based summarisation would improve quality but may require additional compute and API access.

- Reinforcement Learning Simplification: The RL component uses a simple proportional update. While this satisfies the project requirement, it may not fully capture user preferences. More advanced RL methods could be explored if time permits.

- Safety Violations: Without careful input validation, the agent could be misused. Strict filtering of forbidden topics and transparency about limitations will help maintain safety.

Conclusion

The Smart Research Assistant will demonstrate how an AI agent can combine reasoning, acting, and learning to assist users in conducting research. By adopting the ReAct architecture and incorporating reinforcement learning, the project aligns with course objectives and demonstrates the ability to integrate multiple AI concepts. The development plan outlines clear milestones, and the risk assessment identifies potential challenges along with corresponding mitigation strategies. This proposal serves as a roadmap for building a functional research assistant within the constraints of the development environment.